12/1/2020

Amr Thabet

TECHCAREERS

Team A-to-Z

Capstone Progress Report

As requested by TechCareers, we are sending this progress report to answer the questions came in the email blast.

* **Q: Are you on track / schedule?**

**A:** We are on track in terms of what we planned. As we test, bugs are unavoidable which consumes time from our schedule, so far we believe we might be ready due date but if we face unexpected issues during testing and integration, we might not be on time with all features.

* **Q: Which items laid out in your original (approved) project proposal requirements are completed?**

**A:**

* + We’ve completed the backend features and majority of testing.
  + We are still finalizing the frontend though and frontend/backend integration
  + Please see the attached excel sheet for more specific details
* **Q: Which items laid out in your original (approved) project proposal requirements are remaining / incomplete.**
  + **Are there concerns regarding completing these features in time?**

**A:** Please see the attached excel sheet for more specific details

* **Q: Level of success in incorporating your stack as a solution to the problem you are solving (see your problem statement.)**

**A:** We used the stack we have planned for, however you couldn’t get identity setup properly due to lack of clear resources on how to use Identity authorization with the current stack we are using (DotNet Core + Reactjs)

* **Q: Biggest success thus far.**

**A:**

* + Backend validation
  + Proper documentation
  + Thorough testing
* **Q: Biggest hurdle or failure thus far, and how you either dealt with it, or plan to deal with it.**
  + **Have you reached out to** [**#4-2homework-help**](https://app.slack.com/client/TTBL33AK0/C017TF0G86N) **regarding this? Why or why not?**

**A:**

* + Identity integration. Yes, reached out to instructors
  + Under estimating the work volume and amount of work needed
* **Q: Are there any noteworthy changes to your project that have occurred since your initial planning steps?**

**A:** We had to re-evaluate the scope early on so we are on time